# PortFolioPH

Sprint 1 – Core Setup & Architecture
Implementation Report

Developer:  Mark Leannie Gacutno

Project:    PortFolioPH – Offline-first Portfolio Builder

Sprint:     Sprint 1 (Week 1)

Date:       March 5, 2026

Story Points:32

Status:     ✅ COMPLETE

# 1. Project Overview

PortFolioPH is an offline-first Flutter Android application designed to allow students and fresh graduates to create, manage, and showcase professional digital portfolios directly from their mobile device — no internet connection required.

| Property | Value |
| --- | --- |
| Application Name | PortFolioPH |
| Platform | Android (API 26 – 34) |
| Architecture | Clean Architecture + Provider (ChangeNotifier) |
| State Management | Provider only |
| Database | SQLite via sqflite (offline-first) |
| Routing | GoRouter 14+ |
| Theme | Material 3, light + dark, primary #0D47A1 |
| Sprint | Sprint 1 – Core Setup & Architecture |
| Story Points | 32 hours |

# 2. Epic & User Stories

Epic ID: EPIC-001 | Label: sprint-1, foundation, flutter-setup | Fix Version: Sprint 1 (Week 1)

| Story ID | Title | Status | Effort |
| --- | --- | --- | --- |
| STORY-001 | Flutter Project Initialization & Package Setup | ✅ Done | 2 hrs |
| STORY-002 | Clean Architecture Folder Structure | ✅ Done | 3 hrs |
| STORY-003 | SQLite DatabaseService & Schema (10 tables) | ✅ Done | 5 hrs |
| STORY-004 | AppConstants & AppTheme (Material 3) | ✅ Done | 3 hrs |
| STORY-005 | GoRouter Setup with All Named Routes | ✅ Done | 4 hrs |
| STORY-006 | Bottom Navigation Scaffold + Placeholder Tabs (5) | ✅ Done | 4 hrs |
| STORY-007 | Splash Screen with Session Check | ✅ Done | 4 hrs |
| STORY-008 | GitHub Setup, Android Permissions & Integration Test | ✅ Done | 4 hrs |
| STORY-009 | Sprint 1 Documentation & Handover | ✅ Done | 3 hrs |

# 3. Implemented Files

## 3.1  pubspec.yaml – Dependency Manifest

Added 13 production + 3 dev dependencies.

sqflite ^2.3.3+1 – local SQLite engine.

provider ^6.1.2 – state management via ChangeNotifier.

go_router ^14.3.0 – declarative routing with named routes.

shared_preferences ^2.3.3 – session persistence (userId).

permission_handler ^11.3.1 – runtime Android permissions.

crypto ^3.0.5 – SHA-256 password hashing.

path_provider ^2.1.4, path ^1.9.0 – DB file path resolution.

image_picker ^1.1.2, cached_network_image ^3.4.1 – media.

intl ^0.20.2, uuid ^4.5.1, flutter_svg ^2.0.10+1 – utilities.

Assets declared: assets/images/, assets/icons/.

## 3.2  lib/core/constants/app_constants.dart

Abstract final class – cannot be instantiated.

Defines: appName, appVersion, appTagline.

DB constants: dbName = "portfolioph.db", dbVersion = 1.

SharedPreferences keys: prefUserId, prefThemeMode, prefOnboardingDone.

Brand colours: primaryColor #0D47A1, accentColor #FF9800.

Typography scale: fontSizeXs(10) → fontSizeDisplay(32).

Spacing: spacingXs(4)→spacingXxl(48), radii, elevations.

Animation durations: durationFast(150ms), splashDuration(3s).

BottomNav index constants: navIndexHome=0 … navIndexProfile=4.

Validation limits: maxUsernameLength, minPasswordLength, etc.

## 3.3  lib/core/theme/app_theme.dart

Two static getters: AppTheme.light, AppTheme.dark.

Material 3 (useMaterial3: true) with ColorScheme.fromSeed.

Light: primary #0D47A1, secondary #FF9800, surface #F5F5F5.

Dark: primary #90CAF9 (accessible), surface #121212.

Styled: AppBarTheme, BottomNavigationBarTheme, ElevatedButtonTheme,

TextButtonTheme, InputDecorationTheme, CardThemeData, DividerTheme.

_buildTextTheme() shared builder for both modes.

Zero magic numbers – every value from AppConstants.

## 3.4  lib/core/router/app_router.dart

AppRoutes abstract final class – all route path constants.

Routes: /, /login, /register, /dashboard.

Future placeholders: /portfolio/new, /portfolio/:id, /project/new,

/project/:id, /resume/education/new, /resume/experience/new, /settings.

AppRouter.create(UserProvider) factory → returns GoRouter.

Auth redirect guard: unauthenticated users → /login; authenticated on auth routes → /dashboard.

Splash route always passes through (manages its own redirect).

debugLogDiagnostics: true enabled for development.

## 3.5  lib/core/utils/helpers.dart

hashPassword(String) – SHA-256 hex string.

formatDate(isoDate, pattern) – locale-safe date formatting.

toIsoString(DateTime) / nowIso() – UTC ISO-8601 helpers.

toTitleCase(String) – word capitalisation.

initials(String fullName) – extracts "MG" from "Mark Gacutno".

isValidEmail(String) – regex validation.

isValidUrl(String) – Uri.parse validation.

## 3.6  lib/data/datasources/local/database_service.dart

Singleton via factory constructor (DatabaseService._internal()).

getDatabase() – lazy-open; open() – explicit open; close() – explicit close.

_onConfigure() – enables PRAGMA foreign_keys = ON on every connection.

_onCreate() – calls _runMigration1 on first install.

_onUpgrade() – switch/case migration framework for v2+.

_runMigration1() – db.batch() creates all 10 tables + 7 indexes atomically.

All columns typed: INTEGER, TEXT, NOT NULL, DEFAULT, UNIQUE, FOREIGN KEY … ON DELETE CASCADE.

# 4. Database Schema (10 Tables)

DB name: portfolioph.db | Version: 1 | FK enforcement: ON | All timestamps: ISO-8601 TEXT

| # | Table Name | Primary Key | FK References | Notable Columns |
| --- | --- | --- | --- | --- |
| 1 | users | id (AI) | — | username UNIQUE, email UNIQUE, password_hash |
| 2 | portfolios | id (AI) | users(id) CASCADE | is_public INT, template_id, custom_url |
| 3 | projects | id (AI) | portfolios + users | tech_stack, is_featured, sort_order, thumbnail_path |
| 4 | skills | id (AI) | users(id) CASCADE | category, level TEXT, years_of_experience |
| 5 | education | id (AI) | users(id) CASCADE | institution, degree, field_of_study, is_current |
| 6 | work_experience | id (AI) | users(id) CASCADE | company, job_title, employment_type, is_current |
| 7 | certifications | id (AI) | users(id) CASCADE | issuing_organization, credential_id, does_expire |
| 8 | contacts | id (AI) | users(id) CASCADE | platform, url, display_label, sort_order |
| 9 | theme_settings | id (AI) | users(id) CASCADE | theme_mode TEXT, primary_color_hex ¦ UNIQUE user_id |
| 10 | app_settings | id (AI) | users(id) CASCADE | setting_key, setting_value ¦ UNIQUE(user_id, key) |

# 5. Data Models

All 10 models follow the same contract: fromMap(Map<String, dynamic>), toMap(), copyWith(). Booleans stored as INTEGER 0/1 in SQLite.

| Model File | Class | Enum/Extension |
| --- | --- | --- |
| user_model.dart | UserModel | — |
| portfolio_model.dart | PortfolioModel | — |
| project_model.dart | ProjectModel | — |
| skill_model.dart | SkillModel | SkillLevel (beginner…expert), SkillLevelExtension |
| education_model.dart | EducationModel | — |
| experience_model.dart | ExperienceModel | — |
| certification_model.dart | CertificationModel | — |
| contact_model.dart | ContactModel | — |
| theme_setting_model.dart | ThemeSettingModel | AppThemeMode (light/dark/system), AppThemeModeExtension |
| app_setting_model.dart | AppSettingModel | — |

# 6. Repositories

Each repository receives DatabaseService via constructor injection (defaults to singleton). All SQL is parameterised — no string concatenation.

| Repository | Key Methods |
| --- | --- |
| UserRepository | insert, findById, findByEmail, findByUsername, authenticate (SHA-256 compare), update, delete |
| PortfolioRepository | insert, findById, findByUserId, update, delete |
| ProjectRepository | insert, findById, findByPortfolioId, findFeaturedByUserId, update, delete |
| SkillRepository | insert, findByUserId, findByCategory, update, delete |
| EducationRepository | insert, findByUserId, update, delete |
| ExperienceRepository | insert, findByUserId, update, delete |
| CertificationRepository | insert, findByUserId, update, delete |
| ContactRepository | insert, findByUserId, update, delete |

# 7. Providers (State Management)

## UserProvider

Manages currentUser (UserModel?) and isAuthenticated.

restoreSession() – reads userId from SharedPreferences, loads from DB.

login(email, password) – calls UserRepository.authenticate(); persists session.

logout() – clears SharedPreferences, nulls currentUser, notifies listeners.

updateProfile(UserModel) – updates DB and local state.

Exposes isLoading, errorMessage; clearError() for UI.

## ThemeProvider

Holds ThemeMode (_themeMode), persisted in SharedPreferences key "themeMode".

load() – called in main() before runApp() to prevent theme flicker.

setThemeMode(mode) – update + persist.

toggleDarkMode() – convenience toggle.

## NavigationProvider

Holds _currentIndex (0–4), matching AppConstants.navIndex* values.

goTo(int) – guards against redundant rebuilds.

Convenience: goHome(), goPortfolio(), goResume(), goSkills(), goProfile().

## PortfolioProvider

Holds _portfolios (List<PortfolioModel>) and _featuredProjects.

loadForUser(int userId) – parallel load portfolios + featured projects.

addPortfolio(PortfolioModel) – insert to DB + update local list.

Full CRUD for projects/portfolios planned for Sprint 3.

# 8. Screens & Widgets

| Screen / Widget | File | Status | Sprint |
| --- | --- | --- | --- |
| SplashScreen | splash/splash_screen.dart | ✅ Full | Sprint 1 |
| LoginScreen | auth/login_screen.dart | ✅ Shell | Sprint 1 (full Sprint 2) |
| RegisterScreen | auth/register_screen.dart | ✅ Shell | Sprint 1 (full Sprint 2) |
| MainScaffold | main_scaffold.dart | ✅ Full | Sprint 1 |
| DashboardScreen | dashboard/dashboard_screen.dart | 🔜 Placeholder | Sprint 3 |
| PortfolioScreen | portfolio/portfolio_screen.dart | 🔜 Placeholder | Sprint 3 |
| ResumeScreen | resume/resume_screen.dart | 🔜 Placeholder | Sprint 4 |
| SkillsScreen | skills/skills_screen.dart | 🔜 Placeholder | Sprint 4 |
| ProfileScreen | profile/profile_screen.dart | 🔜 Placeholder | Sprint 5 |
| PlaceholderTabBody | widgets/common/placeholder_tab_body | ✅ Full | Sprint 1 |
| LoadingWidget | widgets/common/loading_widget | ✅ Full | Sprint 1 |
| AppErrorWidget | widgets/common/app_error_widget | ✅ Full | Sprint 1 |

## SplashScreen – Detailed Flow

1. AnimationController (600ms) fades in logo + tagline.

2. WidgetsBinding.addPostFrameCallback → calls _init() after first paint.

3. Future.wait([DatabaseService().open(), Future.delayed(3s)]) – concurrent.

4. context.read<UserProvider>().restoreSession() – queries SharedPreferences + DB.

5. hasSession == true  → context.go("/dashboard")

hasSession == false → context.go("/login")

## MainScaffold – Tab Architecture

Uses IndexedStack (5 children) so tab state (scroll position, loaded data) is preserved on tab switch. BottomNavigationBar is driven entirely by NavigationProvider; no setState() in the scaffold widget itself.

# 9. Routing (GoRouter)

| Path | Name | Screen | Guard |
| --- | --- | --- | --- |
| / | splash | SplashScreen | None (always passes) |
| /login | login | LoginScreen | Redirects auth users → /dashboard |
| /register | register | RegisterScreen | Redirects auth users → /dashboard |
| /dashboard | dashboard | MainScaffold | Redirects unauth → /login |
| /portfolio/new | portfolio-new | (Sprint 3) | Protected |
| /portfolio/:id | portfolio-detail | (Sprint 3) | Protected |
| /project/new | project-new | (Sprint 3) | Protected |
| /project/:id | project-detail | (Sprint 3) | Protected |
| /resume/education/new | resume-education-new | (Sprint 4) | Protected |
| /resume/experience/new | resume-experience-new | (Sprint 4) | Protected |
| /settings | settings | (Sprint 6) | Protected |

# 10. Android Permissions (AndroidManifest.xml)

| Permission | Purpose | API Range |
| --- | --- | --- |
| CAMERA | Profile photo & project screenshot capture | All |
| READ_EXTERNAL_STORAGE | Read media files (legacy storage model) | API ≤ 32 |
| WRITE_EXTERNAL_STORAGE | Write files (resume PDF, assets) | API ≤ 29 |
| READ_MEDIA_IMAGES | Read images (granular media permission) | API ≥ 33 |
| INTERNET | Future sync + cached_network_image CDN | All |

# 11. Architecture Diagram (Text)

┌───────────────────────────────────────────────────┐
│                  PRESENTATION LAYER                │
│  Screens  ◄──  Providers (ChangeNotifier)          │
│  GoRouter (AppRouter)  ◄──  UserProvider (guard)   │
└─────────────────────┬─────────────────────────────┘
                      │  reads / writes
┌─────────────────────▼─────────────────────────────┐
│                    DATA LAYER                       │
│  Repositories  ──►  DatabaseService (Singleton)    │
│                         │                           │
│                    SQLite DB                        │
│               (10 tables, FK ON, v1)               │
└─────────────────────────────────────────────────────┘

Session Storage:  SharedPreferences (userId, themeMode)
Auth hashing:     crypto (SHA-256)
Navigation state: NavigationProvider → IndexedStack (5 tabs)

# 12. Tech Stack Summary

| Category | Package | Version | Usage |
| --- | --- | --- | --- |
| State | provider | ^6.1.2 | ChangeNotifier-based state across app |
| Routing | go_router | ^14.3.0 | Named routes, auth guard, deep link ready |
| Database | sqflite | ^2.3.3+1 | SQLite offline-first storage |
| Database | path_provider | ^2.1.4 | Resolves Documents dir for DB file |
| Database | path | ^1.9.0 | join() for DB file path |
| Session | shared_preferences | ^2.3.3 | userId + themeMode persistence |
| Permissions | permission_handler | ^11.3.1 | Runtime camera / storage requests |
| Security | crypto | ^3.0.5 | SHA-256 password hashing |
| Media | image_picker | ^1.1.2 | Camera/gallery image selection |
| Media | cached_network_image | ^3.4.1 | CDN image caching (future sprint) |
| Utilities | intl | ^0.20.2 | Date formatting, localisation |
| Utilities | uuid | ^4.5.1 | UUID generation for records |
| UI | flutter_svg | ^2.0.10+1 | SVG icon rendering |

# 13. Sprint Roadmap

| Sprint | Focus Area | Status |
| --- | --- | --- |
| Sprint 1 | Core Setup & Architecture (this report) | ✅ Complete |
| Sprint 2 | Authentication – Login, Register, Session | 🔜 Next |
| Sprint 3 | Portfolio & Projects CRUD + Project Detail | 🔜 |
| Sprint 4 | Resume – Education, Experience, Certifications | 🔜 |
| Sprint 5 | Skills Management + Category Filters | 🔜 |
| Sprint 6 | Profile Edit + Settings Screen | 🔜 |
| Sprint 7 | Export (PDF Resume) + Sharing | 🔜 |
| Sprint 8 | Polish, Testing, CI/CD & Release APK | 🔜 |

# 14. Definition of Done – Sprint 1

✅  pubspec.yaml contains all Sprint 1 dependencies; flutter pub get = 0 errors.

✅  lib/ folder follows exact Clean Architecture scaffold.

✅  DatabaseService opens SQLite, creates 10 tables with FK enforcement.

✅  AppConstants – zero magic numbers or hardcoded strings in any other file.

✅  AppTheme – Material 3, light + dark modes, brand colours.

✅  AppRouter – GoRouter with auth guard, all named routes defined.

✅  main.dart – MultiProvider + MaterialApp.router wired correctly.

✅  Splash screen fades in, opens DB, checks session, redirects.

✅  BottomNavigationBar – 5 tabs with IndexedStack (state preserved).

✅  AndroidManifest.xml – CAMERA, READ/WRITE_EXTERNAL_STORAGE, READ_MEDIA_IMAGES.

✅  flutter analyze – 0 errors, 0 warnings.

✅  README.md updated with architecture, schema table, sprint roadmap.

# 15. Risks & Mitigations

| Risk | Impact | Mitigation | Status |
| --- | --- | --- | --- |
| Flutter/Android SDK version mismatch | High | Ran flutter doctor; locked SDK range API 26–34 in build.gradle | ✅ Resolved |
| Schema changes after Sprint 1 | Medium | ERD finalized and signed off before coding; migration framework in onUpgrade() ready from v2 | ✅ Mitigated |
| GoRouter learning curve | Low | Named routes + AppRoutes constants isolate routing changes to one file | ✅ Resolved |
| Permission denial on older Android | Medium | permission_handler with maxSdkVersion guards; READ_MEDIA_IMAGES for API 33+ | ✅ Mitigated |

# 16. Sprint 1 Sign-Off

| Role | Name | Signature / Status | Date |
| --- | --- | --- | --- |
| Developer | Mark Leannie Gacutno | ✅ Submitted | March 5, 2026 |
| Reviewer | Tom (Team Lead) | ☐ Pending | ____________ |
| Reviewer | Rex (QA Lead) | ☐ Pending | ____________ |

Note: Team sign-off is required before Sprint 2 (Authentication) begins.

────────────────────────────────────────────────────────────────────────────────

PortFolioPH  |  Sprint 1 Implementation Report  |  Prepared by Mark Leannie Gacutno  |  March 5, 2026